## Service Delivery Implementation PLAN

Hughes uses a common platform for business process automation and service ordering. The architecture and functionality of this platform, called “DSS,” is driven by the business objectives of Process Efficiency, Cost Reduction, and Customer Satisfaction. Order Management, Provisioning, Billing, Customer Support, and Service Assurance are the core functions provided by DSS. Standards-based architecture and interfaces are used for Business-to-Customer (B2C) and Business-to-Business (B2B) transactions. The major functions of DSS are:

Order management and provisioning

Billing

Customer support

Service assurance

All price quotes will be provided through the Hughes Account Manager and will be delivered in a standard format that clearly delineates the deliverables and price (including contracted rate plus the DIR CRF).

Provide DIR with the required data elements to place a complete and accurate Order for each Service proposed

The Hughes Program Manager will provide Texas DIR with a standard template for placing orders. Hughes requests that this template be used by DIR to ensure completeness and accuracy.

Order cancellation policies and related penalties

Satellite services (Fixed Satellite Services and Small Office/Home Office Internet services) may be cancelled two weeks prior to installation without penalty. Orders for satellite services that are cancelled less than two weeks prior to installation incur a $250 penalty. The Customer must notify the Program Manager via email to cancel any order.

Start and stop service billing dates

Vendor will notify DIR or DIR’s Customer when the service has been successfully installed and is available for use (“Service Date”).  Unless DIR or DIR’s Customer notifies Vendor by the close of business on the Service Date that the Service is not operational, the Service Term will commence.  If DIR or DIR’s Customer notifies Vendor, the Vendor will coordinate as necessary resolve any operational issues and the Service Date will be adjusted to reflect the date that the service is available for use. The Service Date will not be delayed or postponed due to problems with DIR or DIR’s Customer equipment or lack of readiness to accept or use Service.

The Service billing start date is the date the service is activated by Hughes and the service billing stop date is the date the service is terminated by Hughes. The site will be accepted prior to departure.

The Vendor shall coordinate Service ordering transactions as defined in the following diagram:

Service Delivery Implementation

- The Key personnel contact information which includes at a minimum, the following role definitions:

- Customer Relationship Manager

Sam Amato

Senior Account Executive

512-258-4901

Sam is responsible for managing the relationship between Hughes and Texas DIR. Provides the first point of contact for information regarding new requirements for Texas DIR and the DIR Customers. Sam will provide the quotes to the customer.

Technical Sales Support

Paul Rabenhorst

Solution Consultant Director

301-428-2950

Paul is responsible for technical sales support, including mapping Hughes products and services to meet specific Texas DIR requirements.

Program Management

- John Kinnaman

- Program Manager

- 301-601-7220

- John is responsible for the execution of the contract and overall management of the Texas DIR program.

Billing Manager

Bryan Gustafson

Senior Director, Business Processing

301-428-5973

Bryan is the manager of the Hughes support organization that supports billing, invoicing, and ongoing contract administration support.

Contract Administrator

Phil O’Brien

Vice President

301-601-6463

Phil is responsible for all contractual and legal matters in the relationship between Hughes and Texas DIR.

Other key personnel as proposed

Michael Gorsuch

Vice President

301-428-1641

Michael leads the program management team responsible for managing government programs at Hughes. Michael will hold regular program reviews with the Hughes Program Manager assigned to Texas DIR to ensure that the program and performance objectives are being met.

- Description of ability to scale resources to meet increased business needs

Hughes has been providing enterprise class managed network services for over 20 years. Currently we support over 200 enterprise and government agency programs in North America. The service is delivered by our North American Division, which is composed of over 600 people providing operations, program management, network engineering, administration and billing, sales and sales support, field services, and Customer service.

The programs supported by the North American Division range from as small as one or two locations to networks that have 5,000 or more locations. The systems and support processes that are used to deliver our services are designed to scale so that we can easily provide the same quality of service and meet Customer schedule requirements, regardless of the size of the network.

- Service ordering process

Hughes has experience with the type of service ordering process that is described in the TEX-AN Next Generation RFO. There will be two ways to place orders. 1) The SoHo orders will be handled by the Hughes call center with accompanied P.O. or credit card. The call center number is: to be assigned after kick-off. 2) FSS orders and quote requests will be sent via email from DIR to a centralized email address and will be processed to the Program Manager (John Kinnaman).

Hughes will publish a catalog of the products and services for the state of Texas and post on their web site. http://government.hughes.com/how-to-buy/tex-an-ng

The Account Manager will provide a quote for the specific equipment and services. An example of this quote is attached at the end of this section. Once the contract line items that are required have been identified, it is expected that the Texas DIR will submit a purchase order to Hughes identifying the deliverables, Customer contacts, and schedule requirements. The FSS order will be received by the Hughes Program Manager and an acknowledgment will be provided to Texas DIR within three business days.

The Hughes Program Manager and the supporting program management organization will enter the FSS order in the Hughes provisioning system. If there is additional specific information required to complete the order, the Program Manager will contact the appropriate Texas DIR or DIR Customer personnel to ensure that these details are entered in the provisioning system. For orders larger than (typically) five remote locations, we will request that a spreadsheet (template provided by Hughes) be completed by the Customer with all of the site-specific details. This spreadsheet will be reviewed by Hughes and then used to electronically upload the site-specific details into the Hughes provisioning system.

The Hughes provisioning system will automatically transmit the detailed information to all of the appropriate support systems within Hughes (network management, Help Desk, billing, installation, field service, etc.) to enable the delivery and support process. The Hughes Program Manager will be able to track and report on the status of each order.

- Scheduling processes and standard Service intervals

Upon acceptance of an order, Hughes will begin scheduling each site for installation.  Installations will generally be scheduled in relation to the date the order was placed for installation by Texas DIR and in accordance with the service levels.

Once the orders are entered by Hughes into our provisioning system, the scheduled installation dates will be made available to Texas DIR on the Hughes Customer Gateway. The information will contain the current confirmed date and a history of any schedule changes. The standard Service interval for Fixed Satellite Installations and Small Office/Home Office Business Internet installations is 30 calendar days from receipt of order.

Installation Specification and Template

Upon receipt of an order for a network implementation, Hughes will work with Texas DIR and the Customer agency to develop an installation specification.  This document will be provided to each Hughes installer for review prior to the commencement of any installation activity.  It details the appropriate contact procedures, required equipment, and any necessary configuration information.  The installation specification also details coordination information, including the signoff procedures required to certify that the installation is complete.

The following details will be included in the installation specification document:

- Site contact and installation coordination information and procedures

- Equipment configuration and installation specifications (location, mounting, etc.)

- Cabling and connection specifications

- Special instructions regarding integration with Customer devices, if any

- Testing procedures

- Service activation and cutover procedures

- Signoff and release procedures

The Installation Specification will be maintained by Hughes and will be updated over time to reflect changing requirements and lessons learned through the process.  The Customer shall sign off on all changes to the installation specification.

Site Installation

Hughes will dispatch one or more technicians to each site to install the applicable Data Service or Fixed Satellite Customer premises equipment.  The installer(s) will follow the defined installation process and installation specification for each site to install the equipment, integrate it with other devices, test it, and activate it.  If the technician is not able to complete the installation for any reason, the technician will revert the site to the previous technology and report this failure and the reasons for it immediately to the Customer point of contact and the Hughes dispatcher. Upon completion of the installation, the technician will obtain acceptance signoff from the site contact, initiate cutover procedures, and initiate the process to update the tracking database to indicate date and time completed.  The Hughes technician will use best efforts to minimize the disruption and any downtime experienced by the site.  The technician will clean up all tools and debris before leaving the site.

- Performance Management; (Dedicated Network Customers Only)

Hughes continuously monitors and proactively manages the performance levels of the services provided to our Customers. The Hughes Customer Gateway provides a wide range of powerful monitoring and reporting capabilities to customers with dedicated network with a dedicated IP gateway. It allows the Customer to manage and optimize bandwidth and application delivery.  Historical reports are available for traffic analysis and troubleshooting.  The historical reports are useful for understanding the network utilization and trends such as top talkers, top applications, peak usage time, etc.  These reports are also useful for forecasting and capacity planning exercises.

The Network Level Historical Reports provide access to network performance data at the aggregate network level.  These reports are posted weekly on the Customer Gateway and can be accessed for the past three months.  The reports are broken down by inbound and outbound traffic, which provide traffic patterns in both directions.

These reports also include the Bytes vs. Time, Bit Rate vs. Time, Top 25 Remote Sites, and Top 20 Applications Reports.  These reports give the Customer the ability to view the traffic for the aggregate network as well as by top sites and top applications.  This report provides information regarding which sites or application use maximum bandwidth and if there are any that produce unusually high inbound or outbound traffic.  Following are some of the examples of the reports available as part of the standard service.

Figure - 1.   Top 25 Remote Sites

Figure - 2.   Top 20 Applications

MRTG (Multi-Router Traffic Graph) reports show aggregate near real-time network bandwidth utilization graphs.  The graphs show utilization for both overall network inbound and outbound traffic.  The daily graphs are based on 5-minute traffic samples.  The weekly, monthly, and yearly graphs rollup averages from a previous graph (i.e., the weekly graph is based on averaging data points from the daily graph).  The graphs are updated once every 5 minutes.

MRTG reports are useful for studying trends in traffic on the network.  The MRTG reports are particularly useful for determining when the traffic “peaks out” for an extended period of time, indicating that there could be a capacity problem and a need to upgrade.  It also helps in understanding traffic patterns over a period of time and in planning capacity needs for the future.

Figure - 3.   Aggregate Traffic Utilization Report (MRTG)

- Service Level Agreements;

In addition to 24x7 proactive monitoring of the Managed Services network CPE endpoints, Hughes provides seven service level agreements.  These SLAs are:

- Service Level 1:  Network Availability

- Service Level 2:  Throughput (Fixed Satellite Services Only)

- Service Level 3: Data Delivery Ratio (Virtual Private Network – Dedicated Services Only)

- Service Level 4:  Time to Restore

- Service Level 5:  Time to Install

- Service Level 6:  Round Trip Delay

- Service Level 7:  Chronic Sites

Service Level Agreements are not offered for Small Office/Home Office Internet Service.

- Billing Procedures;

All billing will be generated by Hughes to Texas DIR. The only exception to this will be the Small Office/Home Office Internet Services, where Hughes will directly bill the end user. Non-Recurring Charges (typically hardware and installation charges) will be billed in the month after the equipment and installation is delivered.  Monthly Recurring Services will be billed at the beginning of each month for that month’s service.

- Standard Reporting capabilities;

Managed Services monthly customer reports provide detailed information and analysis regarding aspects of the dedicated network with dedicated IP gateway and its performance.  Each month a report package will be posted to the Customer Gateway consisting of:

Monthly availability analysis percentage in bar chart format

Outage analysis detail report

Remote outage analysis percentage report

Master site list summary

Master site list report

Newly commissioned sites list

Customer remote service performance summary

Remote maintenance field services metrics

This report package, which is compiled from Hughes’ in - house database, is posted within the first 10 days of each month.  The following paragraphs contain a detailed description of the monthly report components.

Monthly Availability Analysis % in Bar Chart Format

This report is a bar graph that shows a sliding 12-month breakdown of the NOC, remote, and network availability (weighted mean average).  A line of data at the bottom of the columns shows the number of active sites recorded in the database.

Outage Analysis Detail Report

This report contains trouble ticket breakdown with Case ID, Site ID, Reported Problem, Resolution Code, Resolution Description, Covered Hours, Elapsed Hours, Outage Time, % of Service Lost, Non-Available Hours, Date Resolved, and Date Opened.  The outage analysis detail and outage analysis percentage report from the Hughes Ticket System database allows you to view the breakdown by problem, date and time the trouble ticket was opened, date and time it was closed, site number, who the problem was assigned to, and the covered and elapsed hours.  Outage analysis by site lists each site that had an outage during the reporting month.

Remote Outage Analysis

This analysis includes a breakdown of the trouble tickets for the reporting month, by cause, in the form of a color pie chart.  In addition to the total number of sites in your network, the MTTR for both clock and actual outage period are provided.

Trouble Tickets

Actual trouble tickets from Hughes Ticket System are available through the Customer Gateway.   Tickets can be selected for viewing on the Case Search screen using such selections as date ranges and case status.  Categories of tickets can be selected for viewing or printing from the Problem Status screen.  The various categories include Open, Hold, Pending, Closed, or (All).  Any of the categories can be selected with a specific date range specified.  Any ticket that can be viewed can be printed using the Print Frame capability under the File Selection.

Master Site List Summary

This summary provides a count of the total number of sites broken down by Active Sites, Inactive Sites, Not Yet Commissioned Sites, Decommissioned Sites, Decommissions in Progress, Installations in Progress, and the Total # of Sites.  This report is produced at the beginning of the month as well as mid-month to accommodate customer billing cycles.

Master Site List

This list contains a listing of all customer-commissioned sites to date.  This information comes from data gathered by Hughes CRM Ticket System database.  This list is sorted by site ID number and includes the following fields: Site ID, Site Status, location name, Site address, City, State, ZIP code, Primary contact name, Primary phone number, Date created, Adapter model, NOC, Commission date, and Decommission date.  This report is produced at the beginning of the month as well as mid-month to accommodate customer billing cycles.

Newly Commissioned Sites List

This list shows all the sites that were commissioned during the reporting month.  The information, which is gathered through Hughes’ database, lists the site ID number and includes the following fields:  location name, site address, city, state, contact name and phone number, commission date, type of unit installed, and the National NOC facility on which the site is supported.

Customer Remote Service Performance Summary

This summary lists the total number of commissioned sites to date, total number of decommissioned sites to date, total number of active sites at the end of the reporting month, total available hours (for remote network), total non-available hours (for remote network), Mean time between maintenance activity (remote network), remote availability, percent of tickets requiring remote dispatches, and percent of tickets not requiring dispatch.  In addition, the report includes a table that displays a breakdown of the trouble tickets for the reporting month by cause area, total count by cause area, % of cause of breakdown by area, hours of outage by area, and the average outage time by breakdown area.

Remote Maintenance Field Service Metrics

These metrics contain the Number of Sites, Contract Calls, Monthly Contract Call Rate, First Call Fixed, % of First Call Completion, Dispatches Meeting Response Time, Dispatches Meeting Restore Time, Average Response Time (Hrs), % of Response Time within Target, Average Restoral Time (Hours), % of Restoral time within Target, Calls Open > 24 hours, Calls Open > 48 hours, % of Calls Open > 24 Hours, and % of Calls Open > 48 Hrs.

- Enhanced Reporting capabilities;

Optional On-Demand Report capability can be made available for dedicated network customers.  This option provides the ability to run reports based on criteria such as time duration, traffic flow, individual site, etc.  There is a wide variety of reports available allowing network managers and support personnel to view network traffic at the TCP/IP application level by a variety of parameters including port, servers, hosts, host conversations, protocols, such as IP/TCP/UDP, etc.

The enhanced reporting capability allows users of the Customer Gateway to take the standard monthly reports (e.g., top talkers, top applications, application throughput) and create custom reports on demand based on a variety of input criteria.

The query-based capability provides the ability to select traffic flow by inbound and outbound, different networks defined for the traffic (different agencies, traffic flowing through different hubs, etc.), and the time duration.  The query also provides the capability to view the data for an individual site or the entire network.

The data is available starting with the previous 15 minutes up to a year.  This data range allows you to use these reports for monitoring the network to see what has been happening in near real time, troubleshooting, and long-term capacity planning and trending. The granularity level of the report is based on the duration of time selected for the report.  The reports can be as granular as 5 minutes.

- Marketing Plan

Description of overall marketing and sales strategy;

• Marketing

Maintain a comprehensive Web site complete with TEX-AN NG solutions and services, information on how to purchase, and an easy, convenient way to get in touch with Hughes (government.hughes.com)

Participate in state government and industry trade shows and events

Advertise TEX-AN NG solutions in targeted state government and industry publications both online and in print

Host targeted Webinars focused around the needs of the Texas state government and other DIR authorized end-users

Reach out to all potential and current Customers via email blast or on-site meetings regarding important happenings with company, products and services; provide quarterly

Conduct seminars once each year on various topics, a combination of presentations and demonstrations. Target audience will be managers to C-level executives. Upon request, conduct a technical level seminar and discussion session

• Sales

Support TEX-AN NG sales with a dedicated Hughes sales team

Support sales activities working with Texas DIR and through DIR Web site

Support sales activity through direct contact with state agencies and other DIR authorized end-    users, meet to determine requirements, and recommend appropriate solutions

Provide sales support and clarification for all technical and pricing questions

Number of resources dedicated to TEX-AN NG marketing and sales function;

The following resources will provide support to the TEX-AN NG sales and marketing function:

- Sam Amato, Senior Account Executive

- Tony Bardo, Assistant Vice President Government Sales

- Dave Tuscano, Sr. Director Government Sales Operations

- Paul Rabenhorst, Director, Solution Consultant

- Erin Studer, Marketing Staff Consultant

- Hughes Corporate Call Center

- Training procedures.

Hughes has a professional Technical Training Group whose objective is to provide Customers with world-class training in support of Hughes’ products and services. Hughes’ state-of-the-art training facility in Gaithersburg, Maryland has fully functioning laboratories and professionally qualified staff.  A training registrar is available to take Customer course reservations through the Hughes Program Manager.

Courses taught at the Hughes training facility are hands-on courses dealing with equipment installation, maintenance, and operation.  This training is not required for Customers using Hughes managed network services, but is available for those individuals who want to have a detailed knowledge of the technical aspects of Hughes products.

Hughes will also provide training to Texas DIR on use of the Customer Gateway. This training is typically conducted online and can be easily conducted in 1- or 2-hour-long sessions.  Topics include:

- Login and navigate the Customer Gateway

- Manage their account password

- View scheduled installation activities

- Report and view the Remote, Network Management, and Network Engineering - related issues

- Update site information and locate sites

- View the reports and documentation provided by Hughes

- Report and view quality issues

- View Hughes company contacts

The Customer training will ensure that once the network implementation begins, the appropriate Texas DIR personnel are familiar with Hughes products and services and will know how to access the proper information that they need to do their jobs.

The Vendor shall work with DIR to integrate its Service Delivery systems with DIR systems including for large network orders. Texas acknowledges that a budget will be required for any non-standard development work that would be required.

A. Service ordering;

B. Billing;

C. Inventory/Asset Management;

D. Performance Management; and

E. Help Desk/Trouble Tickets.

June 3, 2011

<Name>
<Title>
Texas DIR

Dear <Name>;

Attached is the DIR Contract No. DIR-TEX-AN NG CTSA-002 quote you have requested for the address at <Address>.   Please issue a PO as well as include a tax exempt certificate for TX to waive state sales tax.

| Item | QTY | Unit Price | Total Price | Comments |
| --- | --- | --- | --- | --- |
|  |  | NRC | Total NRC |  |
| Hardware & Installation - HN9000-098 VSAT with 2w radio and 0.98m antenna | 1 | $934.96 | $934.96 | Standard installation is included |
| Total one time charge |  |  | $934.96 |  |
|  |  | MRC | Total MRC |  |
| Service - Business Internet 600 Service Plan (upload speed of up to 1024 kbps, download speed of up to 3,000 kbps; tech support included; one static public IP address included) - Next Business Day Field Maintenance | 1 1 | $314.34 $21.06 | $3,772.08 $252.72 | Minimum 12 month commitment is required. |
| Total monthly recurring (for one year) |  |  | $4,024.80 |  |
| Total one time and monthly recurring (for one year) |  |  | $4,959.76 | The Purchase Order amount |

Note:

- State and local tax is waived pending DIR’s delivery of a tax exempt certificate.

Please ensure the following information is reflected in your Purchase Order:

Hughes GSA Contract: DIR-TEX-AN NG CTSA-002

Name of Contractor: Hughes Network Systems

11717 Exploration Lane

Germantown, MD 20876

Attn: Sam Amato

512-258-4901

sam.amato@hughes.com

Hughes DUNS Number: 056886380

Hughes Tax Identification Number (TIN): 11-3735091

Name, address, and contact information of Consignee: PLEASE PROVIDE

Exact Installation Address for the dish: PLEASE PROVIDE

Point of Contact (phone/cell and e-mail) for Installation for the dish: PLEASE PROVIDE

Billing Address and Billing Contact: PLEASE PROVIDE. IF TAX EXEMPT, PLEASE PROVIDE EXEMPT CERTIFICATE.

Payment Method (Credit Card, Invoice, etc.) – PLEASE PROVIDE

Regards;

Sam Amato

Hughes Network Systems

512-258-4901